6. Implementation Plan

Nutriverse Web Application • MVP Specification

Prepared from the supplied Nutriverse Venture Pitch & Problem Statement, Scientific Problem Research Summary, and Nutrition-First Retail Business Concept.

# 1. Delivery Strategy

Build vertically: every phase should finish a usable slice rather than building the entire frontend first and backend later. Use seeded data early so UI, API, nutrition logic, and database contracts can be tested together.

# 2. Phase Plan

| Phase | Work | Deliverable |
| --- | --- | --- |
| 0 | Repository, environments, architecture, coding standards | Running skeleton + CI/checks |
| 1 | Design system, layout, routing, landing/auth | Navigable frontend |
| 2 | User model, onboarding APIs, nutrition engine | Calculated nutrition profile |
| 3 | Food schema, seed catalog, search/filter/details | Working Food Explorer |
| 4 | Recipes + scanner demo + scan history | Food intelligence slice |
| 5 | Calin Pack rules engine + tiers + customization | Working Calin Packs |
| 6 | Cart, demo checkout, orders | Complete purchase flow |
| 7 | Progress tracking + dashboard analytics | Personal progress experience |
| 8 | AI assistant + grounding + guardrails | Working assistant |
| 9 | Admin views and management APIs | Operational dashboard |
| 10 | Testing, security, responsiveness, deployment | MVP release candidate |

# 3. Recommended Task Order

Freeze requirements and data definitions.

Create repository and project structure.

Implement PostgreSQL schema and migrations.

Seed food, nutrition, recipe, and Calin Pack data.

Build authentication/profile APIs.

Build nutrition calculation service.

Build frontend shell and design system.

Build onboarding and dashboard.

Build Food Explorer and Food Details.

Build recipes and scanner demo.

Build Calin Pack engine and customization.

Build cart, demo checkout, and order APIs.

Build progress tracking.

Integrate AI assistant.

Build admin dashboard.

Run end-to-end tests and fix UX/data issues.

Deploy MVP and prepare future payment/subscription interfaces.

# 4. Team Workstreams

| Workstream | Primary Responsibility |
| --- | --- |
| Product/PM | Requirements, acceptance criteria, priorities |
| UI/UX | Design system, screens, responsive prototypes |
| Frontend | Pages, components, state, API integration |
| Backend | APIs, auth, business services |
| Database | Schema, migrations, seed data, indexes |
| Nutrition Engine | Deterministic calculation and pack rules |
| AI | Grounding, prompts, safety/uncertainty handling |
| QA | Functional, integration, responsive, regression tests |
| DevOps | Environment, deployment, monitoring, secrets |

# 5. Definition of Done

Feature works through the UI and API.

Validation and error states exist.

Database migration/seed data are included.

Role/permission checks are implemented.

Responsive behavior is tested.

Critical path has automated tests where practical.

Demo payment is visibly labeled.

Nutrition values are sourced from the application dataset.

AI cannot silently invent missing data.

Documentation is updated.

# 6. Testing Plan

| Test Level | Examples |
| --- | --- |
| Unit | Calorie calculation, pack calculations, substitutions |
| API | Auth, profile, food search, pack generation, cart, orders |
| Integration | Onboarding → profile → pack → cart → order |
| UI | Responsive layouts, forms, navigation, empty/error states |
| Security | Authorization, input validation, secret exposure |
| AI | Grounding, missing-data behavior, disclaimer behavior |
| Data | Nutrition consistency, barcode uniqueness, order snapshots |

# 7. Release Checklist

Production environment configured

Database migrated and seeded

Admin account created securely

Environment secrets configured

Demo checkout clearly labeled

Privacy/consent screens present where needed

Responsive testing complete

Critical API and user flows tested

Backup/recovery approach documented

Known limitations documented

# 8. Phase 2 Backlog

Real payment gateway

Subscriptions

Delivery integration

Nutritionist review portal

Physical-store inventory/POS

Real barcode catalog expansion

Advanced personalization

Corporate/B2B workflows

Production analytics

Expanded recommendation engine